Sea trials of New Ships.

B. Ramamurthy. Retd GM. HSL, Visakhapatnam

What is sea TRIAL

Sea trials are the final trials in the construction stage of ship where all the machinery equipment and all fittings on the ship are tried out for the first time in sea conditions, and each system is tried and tested as far as practicable at its maximum capacity.  All the trials which are included in the sea trial programme are those which are not capable of being carried out as a part of the dock side trials of machinery and equipment.

CONTRACT CONDITIONS

The conditions under which sea trials are to be held like draft and wind conditions are a matter of mutual agreement between the ship owner and the ship builder.  The tests to be carried out during the sea trials, and in some cases the duration of the trials are also a part of the contract. Some of the tests and trials are mandatory from classification and IMO requirements.

ACTUAL TRIAL CONDITIONS

It is to be noted that the actual trial conditions viz. ambient temperature, sea water temperature, wind speed, sea condition, sea current and depth of water have a large Influence  on the maximum power the engine can develop  as well the ship’s manoeuvring characteristics.

MAIN ENGINE RATING AND LOADING DURING SEA TRIAL

In most cases it may be seen that it would not be possible to load the engine even to its CSR rating even though the propeller is run at its maximum RPM, due to freshly painted and smooth hull condition and polished propeller. In some cases such as on bulk carriers the draft and trim limitations under ballasting may also be a restricting factor. Sea conditions also would not be steady due to wave and wind conditions and would not render ensuring steady load conditions of the engine as is possible in the shop conditions

RELAVANCE OF SHOP TRIAL OF MAIN ENGINE

In view of the limitations on the loading of engine as stated earlier, the shop trial data of the main engine and generator engines, which are tested under steady load conditions, in steps up to maximum power, at the manufacturers’ works would form the most important reference, for these two machineries.

SEA TRIAL PROTOCOL

The shipbuilder has to prepare the sea trial protocol and get the owner’s approval for the trials and its schedule sufficiently in advance.

SEA TRIAL GUIDELINES AND CODES

SNAME(Society of Naval Architects and Marine Engineers), BSRA, Norwegian Code for sea trials were developed by the respective societies,  for bringing about a uniform code of practice for conducting sea trials of ships.  These are only guidelines for the sea trials and are not mandatory. While guidelines are available for navigation and manoeuvring trials, specific guidelines are not available for communication equipment, gyro, magnetic compass, GMDSS, Radars, and these are tested based on the performance requirements prescribed for the respective equipment and for their satisfactory performance.

Guide lines for carrying out ships speed trials are also available from BARA, SNAME, DNV etc including details of permitted corrections for wind and sea conditions, current, depth of water etc.  However it must be appreciated that such corrections to the measured speed is subject to the contract with the ship owners, and cannot be applied universally.

REQUIREMENT OF CLASSIFICATION SOCIETIES  and  SOLAS REQUIREMENTS

Some trials are mandatory according to the Classification societies.  These include main endurance trials, astern running trials, torsional vibration trials to check barred speed range, steering gear trials, and anchor trials, black out trials, emergency generator trials, and safety and alarm systems, exhaust gas boiler accumulation trials.

OWNERS CONTRACT CONDITION TRIALS

Trials like speed trials, generator capacity and margin of electrical power at sea trials, endurance of main engine, astern trials, steering gear trials, crash stop, vibration and noise trials, and air-conditioning and ventilation trials (including machinery space ventilation) are included in the ships’ contract.

MAIN  AND AUXILIARY ENGINE(DG SETS) SHOP TRIALS

The main engines are tested at the manufacturers’ works for its rated capacity before the despatch of the main engines for installation on board the ship. Though the engines, especially for the merchant marine operations, are all designed to operate with bunker oils the shop trials are normally carried out using diesel oil only.  The shop trials of main engines are very important, since the data recorded during the shop trials form the basic reference parameters for the subsequent performance evaluation of engine during the service, since the engine is loaded gradually from low load to full load- in steps, and is operated with steady load condition, for continuously for the specified period, with a water brake as the load.

DG SETS are tested at shop at various loads in steps, and similar recordings as for main engine are made.  Besides the individual Diesel Generator trials, trials are also carried out if mutually agreed as per contract for parallel operation of the Diesel Generators, and for governor operation by sudden application and removal of loads.

During the trials the main engine is adjusted to deliver the power according the propeller curve

The curves of performance are drawn for

Power vs RPM

SFOC

T/C Inlet Temp

T/C outlet Temp

P comp

P max

P scav.

MEP

The crank-web deflection readings are taken before the start of test and at the end of test (hot condition) which form the reference values for further alignment condition check after installation on board the ship.

The trials include recordings recording of

Ambient temperature and pressure,

Cooling water inlet temperature and outlet temperature for turbochargers and jacket cooling water (outlet of each cylinder),

Turbine rpm

Lube oil inlet and outlet temperatures for main bearings,

Charge air temperature,

Exhaust temperatures for each cylinder,

Fuel oil consumption

Power on water brake

RPM

Examination after Shop Trials

Generally after the shop trials the engine parts such as one main bearing, piston and one liner are examined by the trials team for any damages. Magnetic particle test is carried out for the sump oil to check for any metallic particles.

FUEL CONSUMPTION TRIALS AT SHOP TEST

Since load conditions  are not steady over the a given period of trial and measurement  cannot be accurate in sea conditions, the Fuel consumption guarantee for the main engine is always given on the basis of measurement taken at  shop trials only.

The fuel consumption measured at sea trials is for verification only.

TESTS AND TRIALS CARRIED OUT AT SEA TRIALS

The trials can be broadly divided into

1. Engine Room Trials

2. Deck Equipment Trials

3. Navigational Trials

4. Other contractual trials.

ENGINE ROOM TRIALS

The engine room trials involve trying out all the machinery and equipment installed in the engine room, including standby machinery when the machinery is running at the maximum power in the mutually agreed trial condition of displacement of ship and its trim condition.

It would be possible for the tankers, container ships, and modern bulk carriers with side ballast tanks (double hull) to load the vessel with ballast water to get parallel sinking to normal ballast displacement condition unlike the earlier generation bulk carriers where the vessel’s sea trials were carried out at accepted ballast trim condition, and for which draft condition the model tank test is carried out (with trim by stern for getting proper propeller immersion).  The speed achieved in such ballast condition sea trials are extrapolated for the full load conditions and compared to the tank test data.

The main engines of modern era being highly stressed machinery, it is essential to load the main engine gradually till it attains its maximum RPM which may or may not be the full power setting even under clean hull conditions. The engine is loaded in steps and at each step the engine is run for the required time as per engine builders’ recommendations.  At the end of each power setting an examination is carried of the cylinder liners through scavenge ports, the lube oil condition is examined, and crank-web deflections are taken to check the alignment and check any undue deflections which indicate misalignment of shaft-line.

Once the maximum RPM is reached and it is seen that all parameters are in order the ship can proceed with the rest of the trials of machinery.

The trials consist of:

Main engine and Shafting system:

Endurance trials

Overload running of main engine (103% of full RPM)

Minimum RPM Trials

Crash Stop Ahead and Crash Stop Astern (This is also a part of Navigation trials)

Astern Trials

Coasting stop

Boiler Accumulation (Exhaust Gas Economiser)

No. Of starts of main engine to establish the adequacy of air bottles (in cold engine condition)

Torsional vibrations, Axial Vibration trials

Engine room Vibration levels

Engine Room Noise Levels

Black out and Emergency generator trials

Generator Load trials.

Auto changeover of essential pumps demonstration.

Fresh water generator trials

Auto change over (or manual change over) from DO to HFO.

Endurance trials

The Endurance trial is the most important trial for the main engine which normally will be for duration of 4 to 6 hours when the engine is run at the maximum achievable power under trial conditions.  During the above period for one half of the period one set of pumps, purifiers etc are run and for the other half the standby set is kept in operation.  The Generators are changed to ensure that all the generators are tried out at full load trials of main engine.

At the end of endurance period the engine is shut down and the crank-web deflections are noted.

The engine is again run up to the full RPM and the safety functions such as auto slow down and shut down features are demonstrated.

The engine alarms are demonstrated by simulating the conditions and audibility of alarms and visual indications of alarm conditions are checked for proper functioning.

During the Endurance trials at every hour the complete recordings of pressures and temperatures besides, RPM, Power and indicator cards are taken.  If power measuring equipment is installed it is calibrated during this period.  If MIP indicator is available it is also calibrated with the shop trial data of the main engine.

Adequacy of engine room ventilation and its proper distribution is checked so that any hot pockets noticed during the trials can be rectified after the trials.

The Engine Control room air conditioning system would also be working in its peak condition and its satisfactory performance can be established.

The recordings made during the endurance trials, form the reference parameters for subsequent main engine operation analysis and for all the engine room auxiliary machinery performance.

Fresh water Generator is put into operation during the endurance trials and the fresh water production per hour is established.

Crash Stop

The crash stop manoeuvre trials demonstrate the proper sequence of operations viz. The time taken from crash stop order to actual engine telegraph being put to from     full ahead to full astern, automatic scavenge air breaking operation at set RPM, starting of engine in reverse direction and attaining full astern RPM which would normally be about 70% of full ahead RPM. This is a very important data which is essential for the operating engineer to be aware for dealing with emergencies. However it is to be noted that while conducting the ship is normally put against the wind and current to obtain the optimum conditions and in actual conditions during service the same may be so.  Hence these form the guidance data only.

Minimum RPM Trial

This test demonstrates the minimum RPM at which the main engine can be run smoothly with the assistance of auxiliary blowers (for large slow speed engines) which is a very useful data for the ship’s engineers specially during manoeuvring operations of the vessel.

The RPMs at which the auxiliary blowers start and stop are also noted for reference.

Torsional Vibration Trials

The torsional vibrations are recorded and if by calculations any barred speed range is envisaged the theoretical analysis and the engine is tuned to quickly pass over the barred speed range of RPMs,  it is  verified.

Deck Equipment Trials

Steering gear Trials.

Trials are carried out to demonstrate the timing of steering gear operation from 35 deg.  On one side to 30 deg on the other side and vice versa with single pump (one pump after another) is demonstrated, the requirement being 28 secs., with ship at full ahead rpm at the start of each trial.

The operation with both pumps in operation is also demonstrated though it is not mandatory As per IMO guidelines this trial is also carried out at half power of the main engine.

Similar tests are carried out at 50% of power.

Anchoring Trials

The proper performance of vessel’s anchoring equipment is demonstrated.  The depth of water for carrying out the trials is specified by the classification rules.  The anchors are lowered, during the trials to water level and then the anchors are allowed to drop freely        (without gear control or brake control).  The brake function is checked at intervals before the required length of chain is lowered and brake holding is demonstrated.  The anchor is then hauled up on gear, to demonstrated that the anchor can be hauled up at the required speed (min speed required is 9m/min).

Air-conditioning and Ventilation system trials

Navigation Trials

Progressive Speed Trials

Speed trials are carried out at power settings of 25%, 50%, 75% and full RPMs.  The trials are carried out with minimum of  2 runs   one run with ship heading with the wind and 2 runs against the wind and taking the average of the runs to give the speed of the vessel at each power setting.  With the advent of DGPS equipment the accuracy of speed measurement has improved. With a plotting of the speed power curve the power at any particular speed can be easily ascertained.

Although the standard codes permit some corrections for wind, current, displacement from accepted trial conditions to the actual conditions, application of the corrections are subject to the contract with ship owners.

This is a good guidance for planning the voyage requirements. It also helps in knowing the increase in hull resistance and planning for necessary docking or cleaning of hull/polishing of propeller as the case may be.

Crash  Stop Trial

When engine room Crash stop recordings are being made the deck side also the following recording is made for navigational data

Time from crash stop signal to propeller reversing

Time from crash stop signal to actual ship speed coming to 0

Time from crash stop to propeller reaching full astern rpm

Time for attaining full astern speed.

The plotting of the data including the heading data of ship is to be plotted and exhibited in the wheel house according to the IMO requirements

Astern Running

Z Manoeuvre trials

At full and half full power RPMs. The recordings after plotting are to be exhibited in the wheel house as per the IMO requirements

Turning Circle Trials

Turning circle trials are carried out at full and half full power RPMs and the plotted circle data is framed and exhibited in the wheel house as per the IMO requirements.

Zigzag Manoeuvre Trials at Full and 50% RPMs as required by IMO guidelines.

Navigation equipment trials

Echo sounder, speed log are checked for proper operation

Radars are checked for proper operation

All Communication equipment is checked for proper operation. The interfacing between the above equipment is also checked.

The navigational lights are checked

Loud hailer, intercom system, broadcasting system are tried out for proper functioning

Magnetic Compass  Calibration/Adjustment

Compass is the difference between magnetic north and the direction in which the compass is pointing.

All vessels have numerous magnetic fields. Some of these fields are permanently built into the structure of the vessel and some are caused by the type of cargo carried, electronic instruments, position of machinery and equipment, etc.

Compass deviation is the difference between magnetic north and the direction in which the compass is pointing. Both variation and deviation are measured in degrees east (+) or west (-).

Swinging the compass, or swinging the ship (as the operation is sometimes more accurately called), typically involves taking the vessel to a suitable location and, with the vessel steady on each of the eight primary compass points, comparing the difference between existing compass headings or bearings with what we know the actual magnetic headings or bearings should be, the difference being deviation. During the process, any magnetic fields, created by the ship's structure, equipment, etc, which cause the compass to deviate are reduced or, if possible, eliminated, by creating equal but opposite magnetic fields using compensating correctors.

Trials experience and critical decisions:

The following are some of interesting and critical problems faced during my service when the vessels were taken on sea trials.

1.Steering gear torque problem.

The vessel was first of a series and the steering gear torque was calculated theoretically as per normal practice and steering gear, rudder stock carrier bearing were ordered according to the calculated rudder torque.  The equipment was installed and checked for normal operation before proceeding for trials.

During the steering gear trials, it was noticed that the rams were moving sluggishly when helm was given on both port and starboard sides till it reached about 25 to  28 degrees and then the relief valve was lifting relieving the pressure.  The greasing was checked and venting was carried out to remove any air entrapped.  There was no air entrapment.  The problem was seen to repeat.  The rudder hydraulic relief valves were set to lift at 110 bar.  The relief valves were checked and seen to operate at the correct set pressure.  At this stage a decision was taken to increase the relief valve setting gradually till the problem is resolved, so that the functioning of the steering gear is demonstrated satisfactorily as per class requirements.  The classification society surveyors on board were informed about the decision which may involve exceeding the actual hydraulic test pressure of the steering gear as tested at Manufacturer’s works.  The pressure setting was gradually increased and the steering gear functioned smoothly at about 105bar.

The problem then was to demonstrate that the rudder stock, rudder, steering gear hydraulic pump motors as installed would meet the requirements.  If the rudder stock scantlings are not suitable for the revised torque with 105 bar  hydraulic pressure, the yard would have suffered a serious problem of ordering a new forging, redoing the boring installing the new rudder stock and modifying the tiller, involving huge financial  loss and delay in delivery of a completed ship by a considerable time.   Hence the issue of rudder stock was considered primary issue.  The rudder stock scantlings were calculated and ordered basing on the tensile strength of 420N/sq.mm.  However it was noticed, on verification, that the actual tensile strength of the material as per the certificate was 540 N/sq.mm.  Working backwards with the actual rudder stock diameter, it was found that the tensile strength of the rudder stock was adequate to take the additional torque.

The frame size of the electrical motors of the hydraulic pumps was also found to have capacity to operate at higher load current as per manufacturer’s standard for the frame size.  The motor suppliers were contacted and the their confirmation and  copy of certificate of another motor of identical frame size tested for higher current rating was obtained as a proof.

The supplier’s were invited to visit the yard and retest the steering gear for the higher test pressure of 160 bar to prove the static pressure and prove the seals.  This was presented to the classification society surveyors and new hydraulic test certificate was obtained.

With the above the steering gear was certified for higher torque and vessel could be delivered without any problems.

2.After burning in the  Main Engine cylinder

During the initial running in of the Main engine the cylinder lubricating oil is set at a higher level than normal requirement in service which is progressively reduced to lower levels  as the cylinder liner is run in and polished during operation of  the  engine  and as load is gradually increased.

The engine supplier’s engineer was setting the cylinder lubricating oil, as per the guidelines given to him by their factory.  The engine was operating on marine diesel oil.

At 50% power setting the cylinder liners were checked through scavenge air ports and they were seen to be very black.  The engine supplier’s engineer was apprehensive of the condition but however continued with next higher power setting of 70%. At the next inspection it was again inspected and he was of the opinion that the liners were not getting polished and that the fuel is of low quality recommended that the trial be deferred to a later date and the reasons are properly ascertained.  At this stage the it was suggested to him that the since the fuel was only marine diesel oil and cylinder oil being the one recommended there could not be any doubt on these and that  we may reduce the cylinder oil and proceed with higher load.  Since the engine supplier’s representative was unwilling to  take the  risk, the decision was taken by me on behalf of the yard to reduce the cylinder lubricating  oil and operate at 80 % load.  The engine was run in at that load for 3 hours against the recommended 2 hours. At stop over period the liners were seen to be better and the blackness was reduced considerably.  The Engine supplier’s engineer was convinced of the improvement and by the time we finished the endurance trials the liners were clean and there was no problem.  The cylinder oil setting initially was found to be the cause of the blackening.

3. Temperature regulating valve- reverse operation.

It was noticed during the trials that the piston cooling water was raising as the load was increased and the automatic slow down function was being repeated as the temperature limit is reached.  We checked the cooling water pressure and flow.  It was seen to be in order. We opened the submersible pump to check and found it was also in good condition.  We checked the cooler and found there was no problem.  We checked the  direction of operation of valve as the temperature increased and found valve was moving in the correct direction to open water to the cooler as the temperature increased.

Having found no problem with any of the above we opened the temperature regulating valve and to our surprise it was seen that the valve was reversed in assembly and although the direction of operating was correct the valve was closing diverting the valve away from cooler as the temperature increased.  The piston cooling water temperature control was satisfactorily achieved by correcting the valve assembly on board. Steering gear failure and use of mooring winch

4. Air conditioning system vibrations and noise.

It was during the early days of air conditioning of ships in Indian shipyards.  The owners decided to have central air conditioning on their vessel and since the engine room had no space the owners asked us to install the same on the second deck level converting a store space to the Air conditioning machinery.  Yard accordingly procured and installed the machinery.  The foundations for the machinery were designed as per normal design procedure.  During the sea trial the entire compressor assembly was seen to be vibrating heavily and the flexible connections of the refrigerating piping provided were getting highly stressed.  The noise level was also high.  Since the compartment was directly below crew’s accommodation there was serious objection from owners and the MMD Surveyor.  We investigated the possibility of stiffening the structure and provide heavier seating but   same could not be done due to limited headroom both below the deck and deck head above.  As a last resort we decided to provide a solid 25mm thick plate over the stool and bolt the compressors directly on to the plates.  We found the level of vibration was better in port condition and on the condition that  it will be kept under observation during the voyage the vessel was accepted.  The subsequent reports from the vessel were quite favourable and problem was satisfactorily resolved.

5. Propeller roughness and Engine RPM

The vessel was the third vessel of a series and the earlier two vessels’ performance during the sea trials were good.  The vessel was out of the dock for 2 months only approximately and the contract permitted that we could take the vessel within three months of previous docking we took the vessel out for sea trial.

Vessel was taken out for trials and as the vessel was proceeding to the sea through the entrance channel of the harbour a distinct noise was heard as if something had impacted the hull.  As an inspection did not reveal any problem anywhere on board sea trial was continued.  As the RPM was being increased as per normal power settings it was noticed there was distinct deviation between the power reflected by  parameters such as rack position, scavenge air pressure Turbine RPM etc and the corresponding propeller RPM when compared to the shop trial data. The power abosorbed was much higher than what should be normally expected by comparison to shop trial of main engine and the results of earlier two ships sea trial data.  Even before the full rpm could be reached the engine was seen to be developing almost 100% power where as it should be about 85%  at sea trial conditions.

Initially it was suspected that the noise heard during the passage through the entrance channel could have resulted in some damage to the propeller or the two months interval between the docking and sea trial could have caused some hull roughness.

Trial had to be abandoned.  Divers were sent to examine the hull and the propeller and it was reported that the propeller was intact and there was hardly any fouling of the external hull.

Since two ships have performed well with identical propeller and engine, no doubts existed on the above. Having read in one of the papers presented at Institution of Engineeers and Shipbuilders in Scotland, regarding performance of propeller due to roughness, wherein it was noted that even roughness of 0.25mm may cause a reduction of 3 RPM or about 10% higher power consumption,   it was suggested to the management of shipyard, to redock the vessel, examine the bottom shell and propeller and proceed to sea after buffing and polishing the propeller.  After a lot of persuasion on the subject the vessel was docked.  The hull antifouling paint was observed to have held well and there was hardly any fouling on the external hull.  The propeller was however observed to be thinly coated with extraneous hard material and was seen to be reasonably rough.  The propeller was cleaned, buffed and coated.

When the vessel was taken out for trials again the performance of the engine was seen to match the performance of the engine on the earlier two vessels.  This was a bitter but good experience regarding the need to ensure very smooth propeller surface at the time of sea trials of the ship.